## Slide 1: Radar Odometry
Research Project weekly updates

## Slide 2: Table of Content

## Slide 3: Period Highlight - 4
Implementation of Vx and Vy
Validation of Vx and Vy
Obtain IMU

## Slide 4: Period Highlight - 5
Progress
  Python script with Vx and Vy.
  Read Mti (IMU) sensor.
  mmWave sensor Mount.
Next steps
  Print MTi sensor mount.
  Test sensor fusion recording.
  Validate implementation of Vx and Vy .
  Implement Vx and Vy with IMU values, for rotation.

## Slide 5: Period Highlight – 5 Vx & Vy Components

## Slide 6: Period Highlight – 5 Sensor Fusion

## Slide 7: Period Highlight – 5 Hardware Implementations

## Slide 8: Period Highlight - 6
Progress
  Work and improve recording script for concurrent recording.
  Print IMU sensor mount.
Next steps
  Test in lab.
  No access to lab this period.

## Slide 9: Period Highlight – 7
Progress
  Concurrent sensor logs.
  IMU sensor mount.
Problems
  IMU sensor mount broke.
Next steps
  Incorporate new logs with visualization.
  Incorporate VxVy with IMU data.
    Investigate the role in this before implementation.
    Create a draft.
  Print again the IMU sensor mount.
  Discuss second radar sensor. (?)

## Slide 10: Period Highlight – 7 Sensor Fusion

## Slide 11: Period Highlight – 7 Hardware Implementations

## Slide 12: Period Highlight – 7 Hardware Implementations

## Slide 13: Period Highlight – 8 Software Implementations
Cluster tracking
  Still under refinement.
  Tracking clusters using Euclidean distance to determine a unique ID.
  Possible future implementation, using linear regression or polynomial regression accepting error.
    Following a straight line a cluster that has been detected at least 2 times by Euclidean distance tracking.
    Use that line to track future Clusters to assign the unique ID.
      Avoid tracking once the cluster is in a certain distance from target.

## Slide 14: Period Highlight – 8 Software Implementations
Cluster per Cluster ICP
  Whole scan vs CpC (Cluster per Cluster).

## Slide 15: Period Highlight – 8 Software Implementations
Cluster per Cluster Analysis

## Slide 16: Period Highlight – 8 Software Implementations
Demonstration of the previous analysis.

## Slide 17: Period Highlight – 8 Software Implementations
Demonstration of the previous analysis.

## Slide 18: Period Highlight – 8 Software Implementations
Visualization moved to pyqtgraph for improvement since live visualization is now available.

## Slide 19: Period Highlight - #