## Slide 1: Radar Odometry
Research Project weekly updates

## Slide 2: Table of Content

## Slide 3: Period Highlight - 4
Implementation of Vx and Vy
Validation of Vx and Vy
Obtain IMU

## Slide 4: Period Highlight - 5
Progress
  Python script with Vx and Vy.
  Read Mti (IMU) sensor.
  mmWave sensor Mount.
Next steps
  Print MTi sensor mount.
  Test sensor fusion recording.
  Validate implementation of Vx and Vy .
  Implement Vx and Vy with IMU values, for rotation.

## Slide 5: Period Highlight – 5 Vx & Vy Components

## Slide 6: Period Highlight – 5 Sensor Fusion

## Slide 7: Period Highlight – 5 Hardware Implementations

## Slide 8: Period Highlight - 6
Progress
  Work and improve recording script for concurrent recording.
  Print IMU sensor mount.
Next steps
  Test in lab.
  No access to lab this period.

## Slide 9: Period Highlight – 7
Progress
  Concurrent sensor logs.
  IMU sensor mount.
Problems
  IMU sensor mount broke.
Next steps
  Incorporate new logs with visualization.
  Incorporate VxVy with IMU data.
    Investigate the role in this before implementation.
    Create a draft.
  Print again the IMU sensor mount.
  Discuss second radar sensor. (?)

## Slide 10: Period Highlight – 7 Sensor Fusion

## Slide 11: Period Highlight – 7 Hardware Implementations

## Slide 12: Period Highlight – 7 Hardware Implementations

## Slide 13: Period Highlight – 8 Software Implementations
Cluster tracking
  Still under refinement.
  Tracking clusters using Euclidean distance to determine a unique ID.
  Possible future implementation, using linear regression or polynomial regression accepting error.
    Following a straight line a cluster that has been detected at least 2 times by Euclidean distance tracking.
    Use that line to track future Clusters to assign the unique ID.
      Avoid tracking once the cluster is in a certain distance from target.

## Slide 14: Period Highlight – 8 Software Implementations
Cluster per Cluster ICP
  Whole scan vs CpC (Cluster per Cluster).

## Slide 15: Period Highlight – 8 Software Implementations
Cluster per Cluster Analysis

## Slide 16: Period Highlight – 8 Software Implementations
Demonstration of the previous analysis.

## Slide 17: Period Highlight – 8 Software Implementations
Demonstration of the previous analysis.

## Slide 18: Period Highlight – 8 Software Implementations
Visualization moved to pyqtgraph for improvement since live visualization is now available.

## Slide 19: Period Highlight – 10 Networking Preparations
Got in contact with Dr. Alexis Kostas from Norway.
  Radar-Inertial ICP-based Pose Graph SLAM
Which later direct me to Morten Nissov, also from Norway.
  Explain about the project that was implemented before and current work.
New material provided by them:
  Instantaneous ego-motion estimation using Doppler radar
    According to the paper results, this was done in last semester project.
    Fusion of this work and current one is on the way.

## Slide 20: Period Highlight – 10 Software Implementations
Implemented filter using RANSAC

## Slide 21: Period Highlight – 10 Software Implementations
Trajectory Hallway test

## Slide 22: Period Highlight – 10 Software Implementations
Trajectory Hallway test

## Slide 23: Period Highlight – 10 Software Implementations
Trajectory Hallway test

## Slide 24: Period Highlight – 10 Software Preparations
Joining instant ego-motion using Doppler.

## Slide 25: Period Highlight – 10 Hardware Preparations
Investigate and plan about inserting a second sensor.
Due to lack of continuous point clouds.
Positive results from merging Cartesian speed and ICP translation.
Image obtained from “Lecture_RadarSystem.pdf” by Andreas Becker.

## Slide 26: Period Highlight – 10 Hardware Preparations
Inclination Angle

## Slide 27: Period Highlight – 10 Hardware Preparations
Rotation Angle

## Slide 28: Period Highlight – 11 Hardware Preparations
Implementation of both sensors.
Frequency offset: 1,9GHz
Sensor A (Left)
  60 GHz to 61,98GHz
Sensor B (right)
  62 GHz to 63,98 GHz

## Slide 29: Period Highlight - #